OrchestrAI Engineering Notice

# Release Freeze Notice

Platform Services and Edge Systems Engineering

| Document ID | VAL-ENG-001 |
| --- | --- |
| Department | Engineering |
| Owner | Director of Platform Delivery |
| Version | 1.0 |
| Effective Date | 15 March 2026 |
| Review Date | 30 June 2026 |
| Classification | Internal Use Only |
| Related Systems | Control Plane, Edge Runtime, Release Orchestrator, Feature Flag Service |

Purpose. This notice defines the temporary release freeze window applied to production deployments affecting the OrchestrAI control plane, edge runtime images, configuration bundles, and customer-facing API integrations. The freeze is used to reduce operational risk during peak fulfillment periods and major onboarding cutovers.

# Freeze window and scope

Standard freeze window: 25 March 2026, 18:00 UTC through 29 March 2026, 23:59 UTC.

Systems in scope: production microservices, edge gateway firmware, database schema migrations, queue topology changes, and authentication-related configuration updates.

Allowed during freeze: security hotfixes, Sev-1 incident mitigations, certificate renewals with rollback, and pre-approved customer break/fix patches.

Not allowed during freeze: feature releases, non-critical dependency upgrades, telemetry schema changes, and deployments requiring coordinated logistics field activation.

# Approval path for freeze exceptions

| Scenario | Status | Approver | Required evidence |
| --- | --- | --- | --- |
| Sev-1 production outage | Permitted with emergency approval | Incident Commander + Director of Platform Delivery | Rollback plan and post-incident review required |
| Critical security remediation | Permitted with security approval | Security Lead + Engineering Manager on call | Evidence of exploitability or compliance deadline required |
| Customer blocker for go-live | Conditional | VP Engineering + PMO Release Lead | Only if no operational workaround exists |
| Feature enhancement or optimization | Not permitted | No exception path | Reschedule to next release window |

# Required engineering actions and communication rules

Deploy already-approved release candidates no later than 24 hours before the freeze starts.

Confirm canary dashboards, edge fleet health metrics, queue lag monitors, and API latency alerts are green and acknowledged.

Document deferred changes in the release backlog with target date, owner, and risk note.

Any approved exception must include deployment start time, affected services, expected blast radius, and rollback owner.

If an exception touches edge device behavior, notify the field fulfillment lead before deployment begins.

Operational note: A release freeze is not a complete engineering stop. Monitoring, incident response, observability tuning, and customer-impact triage continue as normal throughout the freeze period.

Retrieval terms: release freeze, deployment hold, production change window, hotfix approval, exception path, rollback plan, edge runtime, control plane, customer go-live blocker, emergency patch.