OrchestrAI Team Knowledge Base

Product and Program Management Handbook

Roadmap planning, launch readiness, cross-functional governance, and release coordination for OrchestrAI platform, edge, and warehouse operations programs

| Document ID TEAMQA-PROD-001 | Department Product & Program Management | Owner PMO and Product Operations | Version 1.0 |
| --- | --- | --- | --- |
| Effective Date 2026-03-24 | Review Cycle Quarterly | Audience Product, Engineering, CS, Sales, Ops | Classification Internal |

Purpose. This handbook explains how OrchestrAI product managers and program managers convert roadmap goals into governed releases, coordinated launches, and measurable business outcomes across software, edge devices, and warehouse operations workflows.

Team mission and operating model

The Product and Program Management function translates strategy into an executable portfolio. Product managers own market-facing outcomes, platform capabilities, and lifecycle decisions, while program managers coordinate dependencies, readiness gates, and timeline discipline across Engineering, Security, Logistics, IT, Customer Success, and Revenue teams.

Product management defines problem statements, customer segments, prioritization rationale, adoption targets, and release positioning for cloud and edge capabilities.

Program management governs milestones, cross-team deliverables, launch dependencies, risk management, and executive reporting for major releases and internal improvement programs.

Product operations maintains the templates, intake paths, and cadence rituals that keep planning artifacts current and consistent across teams.

Core systems and artifacts

| System or artifact | Primary use | Owner | Typical update cadence |
| --- | --- | --- | --- |
| Roadmap board | Quarterly planning, initiative ranking, and status rollups for platform and edge investments | Product | Weekly |
| LaunchHub tracker | Launch readiness checklist, go/no-go gating, and milestone accountability | PMO | Twice weekly during launch |
| Change review log | Scope changes, target-date shifts, and dependency decisions requiring formal approval | PMO | As needed |
| Voice of Customer digest | Aggregated field feedback, support themes, renewal risk signals, and sales insights | Product Ops | Biweekly |
| Executive operating review pack | KPI reporting, risk heatmap, and portfolio narrative for leadership review | PMO | Monthly |

Standard release and launch workflow

| Phase | Primary objective | Key outputs | Main owners | Readiness gate |
| --- | --- | --- | --- | --- |
| Intake | Confirm customer problem, sponsor, scope, and success measures | Initiative brief, opportunity statement, draft assumptions | Product | Intake accepted |
| Planning | Sequence work and align dependencies across teams | Roadmap entry, milestone plan, staffing assumptions | Product + PMO | Plan baseline approved |
| Build | Deliver features, content, and operational changes | Demo evidence, enablement plan, support prep, risk log | Engineering + functional leads | Ready for launch review |
| Go-live | Execute release and communications with controlled risk | Go/no-go record, launch comms, rollback owner list | PMO | Launch approved |
| Post-launch | Measure impact and close follow-up actions | Adoption dashboard, lessons learned, residual action plan | Product | 30-day review closed |

Program controls and escalation rules

Any target-date movement greater than two business weeks for a committed launch requires a formal change review with updated impact notes for Customer Success, Revenue, and Support.

Security, legal, or compliance blockers automatically pause launch approval until a named owner, mitigation path, and revised target date are documented in LaunchHub.

A cross-functional launch is not considered ready unless support documentation, enablement materials, analytics instrumentation, and rollback contacts are confirmed.

High-risk launches must have an executive sponsor and an explicit communications plan for internal teams, pilot customers, and field operators.

Frequently asked questions

Q. What is the difference between product management and program management at OrchestrAI?

A. Product management decides what outcomes and capabilities matter most, while program management ensures the work can be delivered in a coordinated, on-time, low-risk way across teams.

Q. When does an idea become an approved roadmap item?

A. An idea becomes roadmap-eligible after the problem statement, business value, customer segment, success metric, and rough dependency assessment are documented and reviewed in intake.

Q. Who owns prioritization for platform versus customer-specific requests?

A. Product owns prioritization, but must balance strategic roadmap items, contractual commitments, customer risk, and operational stability using the agreed portfolio scoring model.

Q. How are launch tiers defined?

A. Tier 1 launches are high-risk or customer-visible changes needing full readiness review; Tier 2 launches need cross-functional coordination but lighter governance; Tier 3 launches are lower-risk incremental changes.

Q. When is a formal launch readiness review required?

A. A formal review is required for net-new capabilities, major pricing or packaging changes, edge-device behavior changes, regulatory-impacting updates, and any launch with a rollback dependency.

Q. How should dependencies be documented?

A. Dependencies should identify the upstream owner, required deliverable, due date, risk if missed, and contingency plan. Hidden or verbal-only dependencies are not accepted for committed launches.

Q. What happens if Engineering slips a milestone?

A. Program management logs the slip, re-evaluates critical path impact, updates stakeholders, and triggers a change review if the delay affects committed dates or readiness scope.

Q. Who approves a change to a committed release date?

A. The accountable program manager coordinates approval from the product lead, engineering lead, and any downstream business owners affected by the change.

Q. How are support and customer success teams brought into launches?

A. They are engaged during planning for ticket volume assumptions, known-issue documentation, onboarding content, and customer communications, not only during go-live week.

Q. What qualifies as a go/no-go blocker?

A. Open Sev 1 or Sev 2 defects, unresolved security findings, missing support playbooks, missing rollback plans, or incomplete operational training all qualify as blockers.

Q. How are pilots handled differently from full releases?

A. Pilots still need explicit scope, customer list, success criteria, rollback readiness, and owner coverage, but the communication footprint and gating can be narrower than a general release.

Q. What is the role of Product Operations?

A. Product Operations keeps templates current, ensures planning hygiene, manages recurring cadences, and improves the quality and consistency of portfolio data.

Q. How are KPIs chosen for a launch?

A. KPIs should map directly to the original objective, such as adoption, time saved, error reduction, support deflection, or fulfillment efficiency, with a named data source and review date.

Q. How is customer feedback fed back into the roadmap?

A. Feedback is normalized through the Voice of Customer digest, linked to themes or segments, and weighed alongside strategy, revenue impact, and technical feasibility.

Q. When do Sales and Solutions need enablement materials?

A. For committed launches, enablement drafts should be available before final go/no-go review so objections, positioning gaps, and operational questions can be addressed early.

Q. How are launch risks scored?

A. Risks are scored using probability, customer impact, revenue exposure, operational complexity, and mitigation maturity, then tracked on the cross-functional risk register.

Q. What is required after launch?

A. Teams must review adoption and stability data, close follow-up actions, capture lessons learned, and document whether the release met its original success criteria.

Q. Who owns sunset and deprecation planning?

A. Product owns the lifecycle decision, but PMO coordinates timelines while Engineering, Support, Sales, and Customer Success manage execution and communications.

Q. How should emergency scope additions be handled?

A. Emergency additions require explicit documentation of why they bypassed normal planning, who approved them, and what trade-offs or risks were introduced.

Q. Which launches need executive visibility?

A. Any launch with contractual exposure, large customer impact, brand risk, cross-region operational changes, or major pricing implications should appear in the executive operating review.

Q. How are roadmap trade-offs communicated to stakeholders?

A. Trade-offs should be documented in the portfolio update with the decision rationale, impacted timelines, deferred items, and expected downstream consequences.

Q. Who owns launch communications when multiple teams are involved?

A. PMO coordinates the master communications plan, but each functional owner remains responsible for the accuracy of their audience-specific content.

Q. What evidence is needed for a go-live recommendation?

A. The recommendation should include current defect posture, readiness sign-offs, rollback contacts, analytics confirmation, enablement status, and unresolved risks with owners.

Q. How are internal-only operational changes tracked?

A. They are tracked as programs or operational initiatives when they affect support workflows, warehouse procedures, field readiness, or enterprise controls even if they are not customer-facing features.

Q. When should Finance be involved in planning?

A. Finance should be involved whenever a launch changes hosting cost, hardware margin, services effort, pricing assumptions, or vendor commitments.

Q. What closes a program formally?

A. A program is formally closed only after committed deliverables are complete, residual actions are transferred, metrics are reviewed, and the final summary is published.

Governance calendar and meeting cadence

| Cadence | Forum | Primary purpose | Required attendees |
| --- | --- | --- | --- |
| Weekly | Portfolio sync | Review milestone health, open risks, and dependency changes across active initiatives | PMO, Product, Eng lead |
| Biweekly | Launch readiness review | Confirm gating evidence, comms status, and support readiness for upcoming launches | PMO, Product, CS, Marketing, Support |
| Monthly | Executive operating review | Escalate red risks, decisions, funding shifts, and KPI movement | Executives, functional leads |
| Quarterly | Roadmap planning | Re-score initiatives, capacity assumptions, and strategic trade-offs | Product leadership, Finance, PMO |

Key metrics, glossary, and related references

| Metric or term | Definition | Target or note |
| --- | --- | --- |
| Launch readiness | Share of Tier 1 and Tier 2 launches that reach go/no-go with all required owners signed off | Target: >= 95% |
| Date predictability | Percentage of committed milestones delivered within the accepted variance window | Target: >= 90% |
| Adoption review | Formal check of KPI movement 30 days after launch | Required for all major launches |
| Change review | Governance forum for scope, date, or dependency shifts that affect commitments | Run weekly or ad hoc |
| LaunchHub | Internal tracker used for readiness tasks, gates, and launch evidence | System of record |

Related references: Engineering release controls, Security launch approvals, Customer Success onboarding timelines, Sales enablement briefs, and Logistics field deployment readiness packs.