OrchestrAI Engineering

Deployment Readiness Checklist

Validation document for release-governance retrieval testing

| Document ID | VAL-ENG-002 | Owner | Engineering Program Management |
| --- | --- | --- | --- |
| Version | 1.0 | Effective Date | 2026-03-24 |
| Applies To | Control Plane, Edge Services, Device Fleet | Review Cycle | Quarterly |

Purpose. Use this checklist during go/no-go review for scheduled production deployments, phased rollouts, and hotfix promotions. All items marked Required must be confirmed before deployment approval is recorded in FleetTrack.

1. Release Snapshot

| Field | Entry | Field | Entry |
| --- | --- | --- | --- |
| Release Train | 2026.03-R2 | Change Category | Minor feature + stability patch |
| Primary Window | Thu 22:00-23:30 UTC | Rollback Owner | On-call platform lead |

2. Deployment Readiness Checklist

| Check Area | Status | Acceptance Criteria | Owner |
| --- | --- | --- | --- |
| Change package | [ ] | Release notes are published; linked PRs, issue IDs, and migration steps are present in FleetTrack. | Engineering manager |
| Build integrity | [ ] | Signed artifacts are generated from the approved branch and match the checksum recorded by CI. | Release engineer |
| Automated test results | [ ] | Unit, integration, and regression suites passed within the last 24 hours with no unreviewed failures. | QE lead |
| Database safety | [ ] | Migrations are backward compatible or a verified rollback plan is documented. | Data platform lead |
| Feature flag plan | [ ] | New capability is guarded by flag or rollout ring, with disable path tested in staging. | Service owner |
| Observability readiness | [ ] | Dashboards, alerts, and log queries for release-specific signals are prepared and shared. | SRE/on-call lead |
| Capacity and risk review | [ ] | Expected traffic/load impact reviewed; no unresolved capacity risks remain for the release window. | Platform lead |
| Customer-impact check | [ ] | Support, logistics operations, and customer success are informed if workflow behavior or timing changes. | Program manager |
| Rollback rehearsal | [ ] | Rollback command or package reversal was rehearsed in non-production within the current release cycle. | On-call engineer |
| Change freeze compliance | [ ] | Release falls outside blocked freeze periods or has a signed emergency exception. | Engineering director |

3. Approval and Escalation Matrix

| Scenario | Required Sign-Off | Escalate Within | Notes |
| --- | --- | --- | --- |
| Normal scheduled deployment | Service owner + release engineer | 15 minutes | Proceed after all required checks are complete. |
| Customer-visible workflow change | Service owner + product manager + support duty lead | 15 minutes | Customer-facing teams must receive release note summary before promotion. |
| Schema or data migration | Data platform lead + service owner | Immediate if risk changes | Do not proceed if rollback or restore point is missing. |
| Hotfix during incident | Incident commander + engineering director | Immediate | Use abbreviated checklist, but build integrity, rollback, and observability checks still apply. |

4. Recordkeeping Notes

Retain the completed checklist with the deployment ticket for at least two release cycles.

If an item is marked Not Applicable, the approver must note the reason in the ticket comment trail.

Any post-deployment incident linked to the release must reference this checklist ID during the retrospective.

Related systems: FleetTrack, ReleaseBoard, OrbitDeploy, SignalWatch, EdgeHub