OrchestrAI Team Knowledge Base

Launch Readiness Checklist

Operational checklist used by Product and PMO to confirm whether a customer-facing release may proceed to go-live.

| Document ID VAL-PROD-001 | Department Product & Program Management | Owner Program Management Office | Version 1.0 |
| --- | --- | --- | --- |
| Effective Date 2026-03-24 | Review Cycle Quarterly | Audience PMO, Product, Engineering, Support, Sales Enablement | Classification Internal |

Use case. This checklist is completed for every OrchestrAI cloud release, edge-firmware rollout, and hardware-adjacent launch where customer communication, support preparation, or operational readiness must be confirmed before go-live.

Readiness gate rules

A release is considered ready only when all mandatory items are marked Complete, every conditional item has either been completed or formally waived, and the launch owner has recorded a go or no-go decision in LaunchHub. Open critical risks, unapproved customer communications, and incomplete rollback plans automatically block launch approval.

Mandatory blockers require sign-off from the accountable owner listed in the checklist; verbal confirmation is not enough.

If a release includes warehouse workflow changes or field device behavior changes, Logistics and Customer Success readiness checks become mandatory.

Any exception must include an owner, expiry date, impact statement, and approved mitigation.

Launch readiness checklist

| Checklist item | Owner | Type | Acceptance criteria | Status |
| --- | --- | --- | --- | --- |
| Scope and release notes validated | Product | Required | Customer-facing scope matches build and release notes have final wording. | Open |
| Build approved for production | Engineering | Required | Production artifact is signed, tested, and associated to the release record. | Open |
| Rollback plan documented | Engineering | Required | Rollback path, owner, time-to-recover estimate, and data-recovery assumptions are recorded. | Open |
| Security review closed | Security | Conditional | Required for auth changes, new integrations, public API changes, or elevated data access. | Open |
| Support runbook published | Customer Success | Required | Known issues, escalation contacts, and triage guidance exist in the KB. | Open |
| Enablement complete | Sales Enablement | Conditional | Required when launch changes packaging, demos, or customer positioning. | Open |
| Usage analytics ready | Product Ops | Required | Event tracking, dashboards, and adoption KPI definitions are verified. | Open |
| Customer communication approved | PMO | Required | Launch email, status-page content, and account-team brief are reviewed. | Open |
| Operational dependencies clear | PMO | Required | No unresolved change conflicts, release-freeze conflicts, or vendor dependencies remain. | Open |

Go/no-go meeting outputs

Final risk posture: list any open items that leadership is explicitly accepting at launch time.

Decision record: capture go, no-go, or delayed-go-live outcome with timestamp and approver name.

Communication release: confirm who sends customer-facing updates if the launch window changes.

Common retrieval phrases

Useful search cues for RAG validation include launch readiness, go-no-go, release checklist, support runbook, rollback owner, launch blocker, and LaunchHub approval.