OrchestrAI Team Knowledge Base

Release Calendar Update

Quarterly calendar note summarizing planned launch windows, freeze periods, and coordination constraints for OrchestrAI releases.

| Document ID VAL-PROD-003 | Department Product & Program Management | Owner Product Operations | Version 1.0 |
| --- | --- | --- | --- |
| Effective Date 2026-03-24 | Review Cycle Quarterly | Audience Product, PMO, Engineering, Support, Revenue Teams | Classification Internal |

Planning note. The release calendar is a coordination artifact, not a customer commitment on its own. Customer-facing dates remain subject to readiness approval, security review closure, and final go/no-go outcomes.

Calendar highlights

| Date | Initiative or event | Calendar marker | Notes | Primary owner |
| --- | --- | --- | --- | --- |
| 2026-04-08 | Cloud control plane 4.2 | Planned launch window | Includes workflow analytics and rule-tuning updates. | PMO |
| 2026-04-15 | Edge firmware 3.9 | Pilot expansion | Limited deployment to approved warehouse sites only. | Engineering |
| 2026-04-22 | Quarter-end release freeze | Freeze start | Only emergency fixes allowed until 2026-04-30. | Engineering |
| 2026-05-06 | Device onboarding UX refresh | Target release | Requires updated enablement deck and support macros. | Product |
| 2026-05-20 | Returns orchestration workflow | Readiness review | Go-live date still pending launch-gate completion. | PMO |

Coordination rules

No customer-facing launch may be scheduled inside an active release freeze without an executive exception record.

Two launches that both require the same support team or field-enablement owner may not share the same launch window without PMO approval.

Edge-firmware releases affecting warehouse scanners or gateway behavior must reserve a rollback window before and after the planned deployment date.

Use in retrieval testing

This file is useful for date-sensitive retrieval. Relevant search terms include release calendar, freeze window, launch window, target release, pilot expansion, and quarterly coordination plan.