OrchestrAI Team Knowledge Base

Sprint Review Brief

Short briefing template used by Product and PMO to summarize completed work, open risks, and next-step decisions after a sprint review.

| Document ID VAL-PROD-005 | Department Product & Program Management | Owner Product Operations | Version 1.0 |
| --- | --- | --- | --- |
| Effective Date 2026-03-24 | Review Cycle Quarterly | Audience Product, PMO, Engineering, Design, Customer Success | Classification Internal |

Audience. This brief is meant for cross-functional stakeholders who need a concise summary of progress and decisions after a sprint review, without attending the full demo or reading detailed engineering notes.

Review summary

Sprint 14 review covered workflow exception handling, edge-device enrollment improvements, and dashboard filter updates. The team demonstrated all committed stories except one telemetry export task that remains in validation. Stakeholders approved the user flow changes and requested one copy update before launch readiness review.

Outcome snapshot

| Area | Status | Notes |
| --- | --- | --- |
| Committed stories completed | 11 of 12 | One telemetry export story moved to next sprint after test-environment issue. |
| Stakeholder decisions | Approved with minor follow-up | Copy update required for onboarding confirmation screen. |
| New risks raised | 2 | Telemetry schema freeze and support macro timing were added to the risk log. |
| Customer-facing impact | No immediate date change | Launch target remains unchanged pending next readiness review. |

Action items before next sprint

Finalize the telemetry export acceptance criteria with Product Ops and observability engineering.

Update support macros for the revised enrollment flow and confirm KB publication date.

Carry forward the copy refinement request into the next sprint backlog with named approval owner.

Common retrieval phrases

Useful search cues include sprint review, demo summary, committed stories, carry-forward item, stakeholder decision, and next-sprint action items.